1. Scope
Investigate all of things which are specified in mindmup (mindmup.png) and cover with test all sectors.

5. Roles and responsibilities

Maciek will be responsible for:
- Creating test scenarios for login/register system
- Creating automation tests for adding new trip

Monika will be responsible for:
- helping setting up testing environments
-

Ewa will be responsible for:
- retesting bugs

Mariusz will be responsible for:

6. Deliverables

Test deliverables are provided before testing phase.
- Test plans document (draft)
- Test cases documents
- Test Design specifications.
Test deliverables are provided during the testing
- Test Scripts
- Test cases documents
- Simulators.
- Test Data
- Test Traceability Matrix
- Error logs and execution logs.
Test deliverables are provided after the testing cycles is over.
- Test Results/reports
- Defect Report
- Installation/ Test procedures guidelines
- Release notes

7. Environment

Test will be performed on computers with Microsoft Windows (ver. x.x), MAC OS (ver. x.x) Linux (Ubuntu distribution ver. x.x) installed on them.
Test will be performed also on mobile devices with Android (ver. x.x), Apple Os (ver. x.x), Windows Phone (ver. x.x).
 Test will be performed on Mozilla Firefox browser (ver. x.x), Google Chrome browser (ver. x.x), Safari browser (ver. x.x).

8. Tools
- Jira
  For reporting and tracking bugs.
- Confluence
  For documenting files.
- Jenkins
  Automation server
- Selenium
This tool may be used for any task that requires automating interaction with the	browser.

Git
System version controller.

- JMeter
  Performance testing and measuring tool.
- Zephyr

9. Defect management

All bugs will be reported to project manager and he will and added to backlog in Jira.
(graficzne reprezentacje)
- Each ticket is assigned to Project manager and he decide about priority and whether the ticket should stay in backlog or be ended in sprint.
- Form for reporting bugs is added in project catalogue (form.png).

10. Risk management

11. Exit criteria

- Test run rate is mandatory to be 100%
- 95% of test cases must pass.

Doadac graficzne reprezentacje